# implementation-plan.md

## Step-by-Step Action Plan

### Phase 1 – MVP

* Set up project infrastructure (frontend, backend, database)
* Implement social login (Google, GitHub)
* Build Prompt Builder with simple text editor
* Create user dashboard with 5-prompt free limit
* Enable saving prompts to personal library
* Add live prompt testing using platform API keys
* Basic model support (ChatGPT + Claude)

### Phase 2 – V1 Launch

* Expand prompt library features (search, tags, folders)
* Add Prompt Remixing (fork and edit)
* Support additional models (Gemini, others)
* Implement Pro tier with unlimited prompt access
* Add tutorial system (Markdown + video)
* Launch dark/light mode UI toggle

### Phase 3 – V2 Expansion

* Add smart features: onboarding agent, auto-suggestions
* Enable comments, likes, and user profiles
* Create prompt output history tracking and comparison tools
* Admin panel for moderation and featured prompts
* Improve prompt testing interface with parameter controls

### Phase 4 – V3 and Beyond

* Launch mobile app (React Native or Flutter)
* Add real-time AI agent demos
* Build marketplace or community contest features
* Enable version control and changelogs for prompts

## Timeline (Example)

* **Month 1:** MVP core systems (auth, prompt builder, backend)
* **Month 2:** Testing + Free/Pro system + initial launch
* **Month 3-4:** Add V1 features, polish UI, prep marketing
* **Month 5-6:** Smart AI tools, community growth, mobile prep

## Team Setup Recommendations

* **Solo Founder:** Use no-code/low-code tools where possible (e.g., Supabase, Firebase, Retool)
* **Small Team:** 1 frontend, 1 backend, 1 designer, 1 AI/infra dev
* **Freelance Help:** UI design, onboarding flows, content curation

## Optional Tasks and Integrations

* Analytics (PostHog, Amplitude)
* Email onboarding (ConvertKit, Mailchimp)
* Payment system (Stripe)
* Feedback widget (Userback, Hotjar)
* CMS for tutorials (Notion, Sanity)